## **Team Name:** Group 32\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

## **Meeting Date:** 4/2/22 5:00pm\_\_\_\_\_\_\_\_\_\_\_

#### Team Members Present

* Andrew Erickson
* Jonny Navarro
* Sophia Alcantara
* Om Shewale

#### Team Members Absent

* Nathan Cook (gave updates before meeting)

#### Accomplishments

* Nathan Cook – Created last of Customer scenes
* Om Shewale – Created last of Employee scenes
* Jonny Navarro – Added in Controller classes for new scenes
* Sophia Alcantara – Added in extra functions/fields for Data objects
* Andrew Erickson – Debugged Database and fully populated it

#### Issues

* Problems with Github merging corrupting run configurations in Eclipse. (resolved)

#### Plan for Next Week

* Nathan Cook – Add finishing touches to Customer scenes
* Om Shewale – Add finishing touches to Employee scenes
* Jonny Navarro – Finishing touches for Controller classes
* Sophia Alcantara – Bug fixes for Data objects
* Andrew Erickson - Clean up Database/Context class
* Record demonstration as group on Monday (4/4).